WIRELESS LOCAL AREA NETWORK IMPLEMENTATION

SECURITY AND SUPPORT SUBPROJECT

Stephen F. Delahunty

Project Management in the Technological Environment

Scope Definition Plan

# Wireless Local Area Network Installation Project

This document serves to provide a scope definition for the Security and Support subproject of the corporate wireless local area network installation project initiative.  It is a functional document to be used by the project team and stakeholders as a central point of reference for this subproject.

## Security and Support Scope Definition

### Subproject Justification

The business need for this subproject is the constraint to ensure compliance with corporate and industry security standards in order to protect the firm’s information systems and data.  If security issues are not addressed there is a potential for a loss of data or access to corporate systems from unauthorized outside parties.  Without proper security procedures the firm could increase vulnerability in terms of information technology and proprietary data.  Any network-related project such as this wireless network installation must adhere to current corporate security policy and this subproject meets that goal.

An additional requirement of this subproject is to facilitate a smooth transition to a pilot program and full implementation.  The subproject team will also serve as security subject matter experts for other subproject teams in this overall initiative.

### Subproject Products/Services

There will be distinct products/services produced as a result of this subproject.  These include the following major outcomes:

- minimum corporate security standards for wireless networking

- properly configured wireless network access points

- helpdesk procedures and user support information

### Subproject Deliverables

Deliverables of this subproject will include the following tangible items to be provided to the master project team and other contacts as noted below:

- subproject work breakdown structure

- wireless network common security issues point paper

- hardware security hardening techniques documentation

- access point configuration document

- network management system integration guidelines

- security scanning and audit report

- wireless security architecture diagram

- client adapter configuration documentation

- helpdesk procedures

- support personnel training session

- pilot program team transition document

- implementation team transition document

- lessons learned review

### Subproject Success Identified

This subproject has quantifiable criteria that define success for this phase of the overall project.

Cost.  The cost factors of this subproject are mainly anchored in time of existing project staff.  The project team will make use of existing staff for this project.  No new tools are needed to support this effort.  So cost is not a large part of measuring success of this subproject.

Schedule.  Time is a critical factor in this subproject.  Security issue subtasks must be mostly resolved prior to the conduct of the pilot program subproject and definitely prior to the full implementation subproject phase.  Certain sets of tasks have to be completed in order to facilitate pilot program start on time.

1) The security and support subproject will be successful if the pilot program is not delayed due to security or support tasks.

2) The security and support subproject will be successful if the full implementation is not delayed due to security or support tasks.

Quality.  For the purposes of this subproject quality can be evaluated in terms of security.  If the project meets or exceeds industry and corporate security standards and practices then the subproject should be deemed a success.

3) The security and support subproject will be successful if there are no significant negative findings from a security audit of the system.

### Subproject Tasks

The four main subprojects of the wireless network installation include the following:

Hardware and Software

Security and Support

Pilot Program

Full Implementation

The Security and Support subproject entails these twenty tasks:

assist with hardware selection

research security issues

identify weaknesses and fixes

ensure current security policy adherence

choose protocol standard

implement hardening techniques

apply encryption technology

integrate into existing network authentication

patch access point firmware

configure access points

network management system snap-in

run vulnerability testing tools

conduct mini security audit

document security architecture

document client adapter install

update current helpdesk procedures

train helpdesk support personnel

conduct in process project review / lessons learned

coordinate and support  pilot program team

coordinate and support implementation team